# Roadmap in the owner's v0, v1 and v2+ buckets

This is not a release plan. It sorts every requirement by the owner's own meaning.

| Level | Owner's meaning |
| --- | --- |
| v0 | Wanted right now, and possible to do right now. |
| v1 | Wanted before the project can be called a polished product. |
| v2+ | Left for the future self, or wanted no matter how impossible. |

## How items were sorted

Each item was judged on four things: how urgent it is, how feasible it is with what exists, how much a polished product needs it, and how far-off the ambition is. Every placement below is proposed. The owner has not confirmed any of them. Where the level could reasonably be another one, the item is marked class? and the doubt is written next to it. Nothing was placed arbitrarily to make the list look tidy.

Feasibility was judged from the code. "Exists" means a verified feature, with the evidence in product-requirements.md.

## v0: right now, and possible right now

| Item | Requirement | Why v0 | Doubt |
| --- | --- | --- | --- |
| Handle agents with no provider (report early, fall back, pause only that task) | REQ-PRV-01, 02 (warn), 03 | Owner asked. The cause is found. The fix touches one decision point and the validator. | None. |
| Finish and prove the stop controls: commit the per-agent stop, test it against a live CLI agent | REQ-STP-01, 04, 05 | Owner asked. Most of it is written. | Whether "prove" needs a live provider run, which costs tokens. |
| Make API agents cancellable on stop | REQ-STP-03, 07 | Spending tokens after a stop is the opposite of the goal. The change is small and local. | class? v0 or v1. Depends on how often the owner uses API agents (Q-04). |
| Write down and reproduce the checkpoint bugs | REQ-CKP-02 | Owner says it is buggy. Nothing can be fixed before the symptoms are known. | The fixes themselves may be v0 or v1 depending on what is found. |
| Settle the retention and "undo task" findings | REQ-CKP-04, 06 | Cheap to confirm with a test. Retention is documented but never runs, so checkpoints and git refs grow forever; wiring it in carelessly could delete manual save points. | class? Could be v1 if no real bug shows up. |
| Rules for every live workflow edit situation | REQ-WFL-03 | The owner asked for rerouting. The basic case works. The unclear cases are where tasks get stuck. | class? The full set of rules may be v1. The two cases coded today are v0. |
| Decide which Omni Router | REQ-OMR-01 | A decision, not work. Everything else depends on it. | None. |
| Decide a token target and measure real token use | REQ-TOK-01, 02, 05 | Without numbers the goal cannot be tested. A baseline is a few real runs. | The measurement spends real tokens. |
| Keep the documents consistent | REQ-DOC-01 to 03 | Owner asked. | None. |
| Commit the work already done (review panel, stop, effort settings) | task registry | It exists and passes tests. | The repo has many unrelated uncommitted changes, so the owner must choose what to include. |

## v1: before it is a polished product

| Item | Requirement | Why v1 | Doubt |
| --- | --- | --- | --- |
| Show which agents cannot work and why | REQ-PRV-04 | Polish. The data exists. | None. |
| Block saving or activating a workflow that cannot run | REQ-PRV-02 (prevent) | A stricter rule than a warning. | class? Could be v0 if the warning proves too easy to ignore. |
| Impact preview before a live workflow edit | REQ-WFL-04 | Polish. The engine can already list blockers. | Needs design. |
| Checkpoints record only the task's own work after a crash | REQ-CKP-03 | Correct, but a deep change to how recovery attributes edits. | class? v0 if reproduced as a real data problem. |
| Clear "resume from checkpoint" | REQ-CKP-05 | Polish on top of what exists. | None. |
| Timeline additions the owner asks for | REQ-TML-02, 03 | A timeline exists, so the rest is polish. | Waiting on Q-06. |
| Omni Router as an optional backend with fallback and per-repository consent | REQ-OMR-02 to 05 | A real feature, not urgent. | class? v0 if the owner already runs a gateway today. |
| Token view per run and per day; weakest-point analysis | REQ-TOK-06, 07 | Needs data from the v0 baseline first. | Depends on the v0 measurement. |
| Per-repository privacy rules and a retention setting | REQ-PRIV-01 to 03, REQ-SEC-05 | Polish for trust. | Waiting on Q-03. class? the retention setting could be v2+ if the owner is the only user. |
| One list of states and moves; bounds on every wait; recovery tests | REQ-REL-04, 05, 07 | Makes the stop and checkpoint fixes provable. | class? REL-05 could be v0 if stuck waits are common. |
| Audit of the agent-suggested command, the review proxy and the tray scripts | REQ-SEC-08 | New code that runs commands deserves a second look. | None. |
| Gateway health check and pinned version | REQ-OMR-06, 07 | Part of the Omni Router build. | Depends on the Omni Router decision. |

## v2+: for the future self, or no matter how impossible

| Item | Label | Note |
| --- | --- | --- |
| Rerouting that predicts the impact of a workflow edit on each running task before it happens | [F] | Needs a way to simulate tasks. A dry run for workflows already exists, which is a start. |
| Omni Router features beyond a plain gateway: learned routing, budget-aware routing, tool routing | [F] | Only if the owner picks a project that has them. |
| Several human users and permissions | [F] | The design assumes one owner. |
| Run Oficina as a hosted service | [F] | Conflicts with "stays on your computer". |
| Sandboxed execution for agents | [F] | Listed as scaffolded in docs/guide.md. |
| Embeddings and code intelligence for context packs | [F] | Listed as scaffolded. Would cut tokens further. |
| Hosted-agent adapters beyond Devin | [F] | In the original spec. |
| A desktop shell instead of a browser UI | [F] | Listed as scaffolded (Tauri). |
| Agents that never need the owner to fix anything | [F] | The "impossible" bucket the owner described. Recorded so it is not lost. |
| Token use predicted before a run starts | [F] | An estimate exists per kind; a prediction for a whole run does not. |

## Uncertainty summary

| Item | Could be | Reason |
| --- | --- | --- |
| API-agent cancel | v0 or v1 | Depends on how much the owner uses API agents. |
| Checkpoint fixes | v0 or v1 | Symptoms unknown. |
| Live-edit rules | v0 or v1 | Only two situations are coded. |
| Omni Router | v0 or v1 | Depends on whether a gateway is already in use. |
| Block saving a workflow with no-provider agents | v0 or v1 | A warning may be enough. |